## Slide 1: UNDP/GEF Government of Belarus “Biomass Energy” Project
Vladimir Voitekhovich (PMU)
John Vos (BTG)

## Slide 2: Project objectives
Main objective is:
CO2 emissions reduction
Other objectives
  Institutional capacity development
  Technical capacity development
  Financial capacity development
  Awareness raising

## Slide 3: Project components
Fuel switch project at 4 existing boiler houses
Forest fuel supply demonstration project
Establishment of a Revolving Fund
Introduction of a Geographic Information System (GIS)
Awareness raising and technical training
Replication plan development

## Slide 4: Biomass resources
Forests cover 37% of Belarus land
Annual growth is 28 million m3
2007
Annual harvest is 13 million m3
Annual biomass use is 6.5 million m3
2012
Annual harvest is 20 million m3
Annual biomass use is 11.8 million m3

## Slide 5: Biomass Energy from Wood Waste
Total funding (plan) $US 9.0 m
(actual) $US 17.6 m
GEF - $US 3.4 m (plan)
- $US 3.4 m (actual)
(including $US 1.54 m for Revolving Fund)
Department for EE - $US 2.2 m (plan)
- $US 5.0 m (actual)
(including $US 1,54 m for Revolving Fund)
Site owners - $US 3.4 m (plan)
- $US 10.6 m (actual)

## Slide 6: Demonstration Sites
1. Boiler house of private company Volat-1 (2 units 1MW each)
2. CHP 2.5MWel of JSC Mostovdrev (boiler house conversion to CHP)
3. CHP 2.5 MWel of Minskenergo in Vileika (new unit )
4. Vileika forestry enterprise (biomass processing and supply to Vileika CHP)
5. CHP 1.5 MWel of Vitebskenergo BelGRES in Orekhovsk (new unit)

## Slide 7: Location of Demonstration Sites

## Slide 8: First demonstration site Volat-1 Boiler house (2 boilers 1MW each)

## Slide 9: Joint Stock Co. Mostovdrev Construction of biomass boiler for CHP

## Slide 10: Joint Stock Co. Mostovdrev Back pressure turbine for CHP

## Slide 11: Vileika CHP New Unit

## Slide 12: Vileika Forestry. Wood chips production from residues

## Slide 13: Vileika Forestry Wood chips produced from Forest residues to be used at Vileika CHP

## Slide 14: Revolving Fund
GEF contribution – $1.54 M:
  $1.54 m already invested in demonstration sites
Department for EE contribution – $1.54 M:
  $1.04 m already invested in renewable energy and energy efficiency projects

## Slide 15: Revolving Fund Loan Terms
Revolving Fund | Belarus banking system
3-6% interest rate for USD loans | 10-11% interest rate for USD loans
7,5% interest rate for national currency loans | 12-15% interest rate for national currency loans
Grace period up to 1 year | Grace period subject to negotiations

## Slide 16: Revolving Fund Disbursement
End user | Loan, $ | Project description | Status
Volat-1 | 130 000 | Replacement of 2 electricity boilers with biomass boilers | Operating
Mostovdrev | 400 000 | Construction of biomass CHP | Operating
Vileika CHP | 350 000 | Construction of biomass CHP | Operating
Vileka forestry | 360 000 | Biomass fuel supply system | Operating
Bobruysk Tractor Enterpise | 700 000 | Reconstruction and modernization to improve EE | Implementation
Borisov Electrical Equipment Plant | 250 000 | Reconstruction and modernization to improve EE | Implementation
“Dnepr-Bug Water Way” | 75 000 | Construction of Hydro Power Plant | Implementation
Pinskdrev | 700 000 | Construction of biomass CHP using ORC technology | FS & Negotiations
Mogilev Plant of Artificial Fibers | 100 000 | Reconstruction and modernization to improve EE | Implementation
BelGRES CHP | 310 000 | Construction of biomass CHP (biomass supply unit) | Operating

## Slide 17: GIS assessment of forest residues availability in Belarus

## Slide 18: Awareness raising
Best practice guide book
Support of bioenergy in EU
Wood fuel market in Austria and Finland
Utilization of wood fuel ash
JI projects for bioenergy development
6 national and international seminars dedicated biomass production and use
More than 50 articles in magazines and newspapers, radio and TV interviews

## Slide 19: Technical training
Four study tours abroad for technical specialists and decision makers:
  Austria
  Czech Republic
  Finland
  Sweden
12 in-country training courses for technical specialists and managers

## Slide 20: Main parties involved
Department for Energy Efficiency
Ministry of Energy
Ministry of Environment
“Belinvestenergosberezhenie”
International contractors
  BTG Biomass Technology Group, The Netherlands
  LandesEnergieVerein (LEV) Styria, Austria
  Eco Ltd, United Kingdom
Belarusian contractors and subcontractors

## Slide 21: Lessons learned
Careful demonstration projects planning and selection
Proper selection of equipment suppliers
Strong project financial backing
Detailed study of legislation while project planning

## Slide 22: Other bioenergy projects in Belarus (1/2)
Capacity building for implementation of flexible mechanisms of Kyoto protocol in Belarus (UNDP/GEF)
  Aims to support Belarus to participate in Joint Implementation (JI) projects, “green” investments and other carbon financing schemes
Outputs:
  Implementation of regulatory framework
  Enhancement of capacity for projects development
  National Registry of carbon units

## Slide 23: Other bioenergy projects in Belarus (2/2)
World Bank “Social Infrastructure Retrofitting Project” (Loan agreement)
One of the main project components is construction of 17 biomass fired boiler houses (0.5 – 5 MW capacity).
Total investments $US 6 million.

## Slide 24: Demand for new bioenergy projects in Belarus
Co-combustion of biomass with other fuels
Incineration of municipal solid wastes
Cogeneration at municipal level (conversion of boiler houses to CHP)
Anaerobic digestion plants for biogas production in agriculture
ORC cycle units for communal heat supply units

## Slide 25: Expected CO2 emissions reduction due to project activities:
1.08 million tons of CO2 over 15 years period

## Slide 26
Thank you